## Slide 1
IRG-RCS · How to enter a project
IRG-RCS
How to enter a project
A simple, step-by-step guide for the Chairman’s assistant, finance person or architect. No computer knowledge needed.

## Slide 2
IRG-RCS · How to enter a project
01
What is this app, in one minute
What am I doing here?
1
The Chairman wants one answer. Will the project have enough cash every quarter — and if not, how much must be arranged, and by when?
2
The app works it out from figures. Land, areas, selling rate, loan. You type those in. The app does the maths.
3
Your job is the typing, not the deciding. You enter and update figures. The Chairman runs the test and reads the result.
4
You will not see results. That is on purpose. Unless the Chairman has also given you “View”, you see forms, not answers.
Tip Take your time. Nothing you type is final — every figure can be corrected later, and the app keeps a note of who changed what.

## Slide 3
IRG-RCS · How to enter a project
02
What you need before you start
What should I have ready?
1
Your own login. The Chairman made a username and passphrase for you. Do not use his.
2
The project figures on paper or in a file. Plot size, FSI, built-up areas, today’s selling rate, bank loan amount, interest rate, when the loan starts, how long the project runs.
3
The order of work (only if you have it). Which step comes after which — approvals, digging, foundation, RCC, finishing, handover — with rough months and cost. Optional.
4
Any phone, tablet or computer. Open the internet browser and go to irg-rcs.com. Nothing to install.

## Slide 4
IRG-RCS · How to enter a project
03
Step 1 — Sign in
How do I get in?
1
Go to irg-rcs.com. Press the Sign in button at the top right.
2
Use “Sign in”, not “Sign on”. “Sign on” is only for the Chairman, once, to create the company account. You always use Sign in.
3
Type your username and passphrase. Then type the 6-digit code that arrives on your mobile or e-mail. Either one works.
4
You are in. The dashboard appears on the left side of the screen.
Tip Phone not with you? Press “Can’t receive the code? Use your alternate contact”, type the other mobile or e-mail that was registered, and the code goes there.

## Slide 5
IRG-RCS · How to enter a project
04
Step 2 — Open the project form
Where do I type the figures?
1
Look at the left side (the dashboard). Find the group called “Your projects”.
2
Press “Add New Project”. A form opens in the middle of the screen.
3
Already started a project? Press “Group’s Projects” instead. Then press the project’s name to open the same form with the saved figures.
4
One project = one phase or one building group. A township with three phases is three projects. The Chairman adds them together later.
Tip The button “How to enter a project” at the top of the form brings you back to this guide any time.

## Slide 6
IRG-RCS · How to enter a project
05
Step 3 — The first four boxes
What goes in each box?
Project name
Any name the Chairman will recognise. Example: Horizon Towers Phase 1
Country · City
Where the project is. Example: India · Mumbai
Currency · Amount unit
Pick once. Every money figure you type later is in this unit. Example: INR · Crore
Duration (quarters)
From start to last handover, counted in quarters (3 months = 1 quarter). 4 years = 16. Example: 16
Tip Boxes with a star (*) must be filled. The others can wait, but the result is only as good as the figures.

## Slide 7
IRG-RCS · How to enter a project
06
Step 4 — Land and areas
Which numbers, and in what form?
Land (sq.ft.)
Plot area, in square feet. Example: 43560
FSI / FAR
The permitted index for the plot. Example: 2.5
BUA flats / shops / offices
Saleable area of each, in square feet. Type 0 if none. Example: 90000 / 6000 / 0
Selling rate flats
Today’s realistic price per square foot. Not a future hope — the app adds escalation itself. Example: 28000
Tip Type plain digits only. “43560”, not “43,560 sq.ft.” and not “43.5k”.

## Slide 8
IRG-RCS · How to enter a project
07
Step 5 — The bank loan
What does the bank part mean?
Bank loan amount
The limit sanctioned or expected, in the unit you chose (Crore, etc.). Example: 40
Loan rate % p.a.
The yearly interest rate. Example: 11.5
Loan drawdown quarter
The quarter when the first money is drawn. 1 = the very first quarter. Example: 3
Tip Other funding — private money, FTR earmarks — is entered by the Chairman under System limits. You only fill the bank line.

## Slide 9
IRG-RCS · How to enter a project
08
Step 6 — Save
How do I save, and what happens?
1
Look at the bottom of the dashboard. There is a row of buttons: Save · Upload · Download · Copy · Exit. Press Save.
2
The app checks your figures. If something is missing or impossible (a negative area, no duration), a message appears under the form. Fix it and press Save again.
3
First save = the project is registered. It gets a code such as M-03. The Chairman is told automatically.
4
Changing figures later? Write the reason. The box “Why did you change the figures?” must be filled on every update — for example “Bank sanction revised to 45 Cr, 21 Aug”. “Update” alone is not accepted.
Tip Your name and the time are saved with every change. Nothing disappears quietly — that is what the Chairman relies on.

## Slide 10
IRG-RCS · How to enter a project
09
Step 7 — The work plan and the template
What is a template? Where is it? How do I use it?
1
What it is. A ready-made list of the usual work steps in order, so you do not start from a blank page. “Mumbai residential spine” has the normal Mumbai sequence from approvals to handover. “Simple 5-step” is the shortest version.
2
Where it is. Dashboard → “Work plan — decide” → “Edit steps”. At the top of that screen there is a drop-down box called Template.
3
How to use it. Choose a template. The list of steps fills in. Change any step’s months or cost to match your project. Add a step with “+ Add step”, or leave one out. Then press “Save steps”.
4
What “After step #” means. Which step must finish before this one can start. Foundation comes after excavation, so its “After step” is the excavation row number.
Tip Months on this screen, not quarters. A 14-month RCC job is “14”. If you don’t have the work plan yet, skip this step — the cash test still runs on the figures from Step 3–5.

## Slide 11
IRG-RCS · How to enter a project
10
Step 8 — Check that it went through
How do I know it worked?
1
Your projects → Group’s Projects. Your project is in the list, with its code and the time you saved it.
2
Account & system → Transaction Log. There is a line with your name and “T-10” (new project) or “T-11” (update).
3
Tell the Chairman the project code. He presses Run, reads the grade, and decides. Only he can run it.
4
Made a mistake? Open the project again and correct it. Remember the reason box. The old figure stays in the history; the new one is used.
Tip A dashboard group you expected is missing? Your rights don’t include it. The Chairman gives “View” and “Entry” separately, project by project.

## Slide 12
IRG-RCS · How to enter a project
11
Step 9 — Sign off
How do I finish properly?
1
Press “Sign off” at the top right and confirm. Your session ends. Nothing is left on the computer or phone.
2
Next time you will need your passphrase and a new code again. There is no “remember me” — on purpose.
3
Shared computer? Always sign off. If you forget, the app locks itself after 30 minutes anyway.

## Slide 13
IRG-RCS · How to enter a project
12
Common slips — and the fix
What usually goes wrong?
What people type | What happens | Type instead
“40 Cr” or “43,560” in a number box | The app says it is not a number | 40 or 43560
Duration in months or years | Wrong cash picture | Quarters: 4 years = 16
A future selling rate | Sales look too rosy | Today’s real rate — the app escalates
Update without a reason | Save is refused | One line: what changed, why, when
The Chairman’s login | Breaks the record of who did what | Your own username
Leaving without Sign off | Session stays open on that device | Always Sign off

## Slide 14
IRG-RCS · How to enter a project
Need help?
Press the “?” (Ask me) button at the top of the app and ask in your own words.
E-mail info@irg-rcs.com or call +91-93242 87750 (Intech Research Group, Mumbai).
Never send project figures by e-mail. Nobody at IRG can see them — keep it that way.